## Slide 1
Taking on a Mountain of Inspection Data – Developing a Flexible Data Management Solution
Oliver Modricker

## Slide 2: What mountain?
“I think it all comes down to motivation. If you really want to do something, you will work hard for it.” – Sir Edmund Hillary
Notes: Mount Everest
Quote from Sir Ed really epitomises the work for everybody on the VHCA projects and all of the stimulus-funded projects
  What do I mean by a mountain of data, context a standard condition assessment project can be a decent-sized work package is about 10 to 20km often on one pipe asset type, i.e. gravity WW pipes.
  Firstly, we aren’t just carrying out inspections on one pipe asset type, we had four to investigate.
  Secondly, we were aiming to inspect several magnitudes larger in length quantity. Manage this manually is not practical so there had to be a data management solution formed
  Using our expertise in pipe inspections and

## Slide 3: Presentation Outline
Wellington Water’s Very High Critical Asset (VHCA) Pipeline Inspection Project
The Data Management Solution – Under the Hood
Developing CriNITA as A Practical Application
Reporting and Analytics
Next Steps - Development Opportunities
Conclusions

## Slide 4: Wellington Water’s VHCA
Wellington Water made a commitment to their Client Councils:
All Very High Critical Assets across the Greater Wellington Region would be condition assessed.
Intervention Guideline Reports for each asset class/type defined how this was needing to be achieved.
Notes: Define what the client needs
Government stimulus funding Wellington Water made a commitment
Very ambitious goal

## Slide 5: Wellington Water’s VHCA
What was the mountain and what were the challenges and expected outcome
Notes:   Illustrate scale
  Approximately 470km covering 4 pipe asset classes
  All of the pipes were owned by Wellington Water’s 6 Client Councils
Covering the 6 Client Councils of Wellington Water:
Wellington City Council
Porirua City Council
Hutt City Council
Upper Hutt City Council
South Wairarapa District Council
Greater Wellington Regional Council
Make a call if going to include the 6 client council’s in the same slide as a list or as logo images. And whether it will be combined into one slide or separated into two. Could include a picture of all of the VHCA pipes across the regions.

## Slide 6: Wellington Water’s VHCA
What was the mountain and what were the challenges and expected outcome
Notes: Add to previous slide with animation or use a region aerial view picture.

## Slide 7: Wellington Water’s VHCA
What was required for data management?
    Sophisticated, accurate and repeatable
    Used by many parties
      Contractors
      Contract Management Representatives
      ProjectMax’s Quality Assurance team
      ProjectMax’s Condition Assessment team
      Wellington Water
    The ability to cope with a mountain of data
    To be secure
Notes: Indicate the fact that a sophisticated data management solution was needed, it needed
Used by many parties
  Contractors
  Contract Managers
  ProjectMax’s Quality Assurance team
  ProjectMax’s Assessment team
  Wellington Water
Ability to cope with a mountain of data

## Slide 8: Wellington Water’s VHCA
My role in the project involved
    Management of the data in the VHCA Pipeline Project
      The Planning phase
      The Execution phase and
      The Reporting phase
Notes: Technical Programme Manager
The focus of this presentation
Talk about the management of the data in
    The planning stage
    The execution stage and
    The Reporting stage.
More information on the benefits of this type of condition assessment project - refer to Steve Apeldoorn and Rob Blakemore’s paper for that

## Slide 9: Planning Phase
Wellington Water’s needs
What techniques were to be used
Defining the scope of inspection – assessment – reporting
Definition of the workflow both incoming and ultimately into Wellington Water
What techniques were to be used
  Gravity Pipes
    CCTV Inspections
    Laser Profiling
    Multi-sensor boat camera inspections
  Pressure Pipes
    Transient Pressure Monitoring (TPM)
    pCAT -
    ePulse
Wellington Water’s needs
What techniques were to be used
Notes: What does Wellington Water want to achieve?
    A targeted approach focusing on VHCA pipes.
    Initially, the oldest pipes or pipes with missing information (P1)
    As the project progressed, the high-risk assets were refined.
What techniques were to be used
Gravity pipes (CCTV, Laser Profiling and Multi-sensor boat camera inspections)
Pressure pipe inspections (Transient Pressure monitoring, e-Pulse & p-CAT) Aaron’s paper
TPM – surge pressure reading tool, e-Pulse and p-CAT are both condition assessment tools that determine wall thickness
Defining the scope of inspection – assessment – reporting
Include the standard data supply process image from paper
Detail on Next slide
Definition of the workflow both incoming and ultimately into Wellington water
Prepared detailed workflow process plans for both gravity pipes and pressure pipes

## Slide 10: Planning Phase
Standard data supply process for Condition Assessment
Notes: Attribute
Identifying the assets under the scope
Inspection
Additional information obtained
Level and type of inspection required
Assessment
Identifying what constitutes adequate information for assessment

## Slide 11: The Data Management Solution
Data Management Solution called CriNITA
What is CriNITA?
Notes: CriNITA = Critical Network Inspection Tool for Assessment
CriNITA is a secure platform that utilises multiple Microsoft Suite applications to enable the process of information
Data Collection
OneDrive = data storage for non-database records
SharePoint = manage the submission of data records
Data Validation
Power Automate for workflow and validating data between the users of the data platform
Data Processing
Dynamics 365 & Power Apps = to perform complex data processing tasks and data generation
Reporting
Power BI = to create paginated data extracts and statistic dashboards

## Slide 12: Developing CriNITA as a Practical Application
Obtaining and preparing the pipe data for the project
Transferring the data through the CriNITA stages
Pipe Attribute and Inspection Data Review
Condition Assessment
Notes: Obtaining the pipe attribute data
There is a large amount of work that went into preparing the pipe asset data to enable the initial phases of the project
Capturing baseline pipe asset attribute data provided by WWL
A key requirement of CriNITA which I was passionate about was making sure that all attribute data and inspection data were able to be linked to a pipe asset
Review of the attribute data and selected data fields taken and utilized
Organising and linking the metadata for each pipe asset by asset class and aligning it with appropriate inspection technique attribute fields to enable comparison and assessment of attribute changes.
This was a key requirement of CriNITA which I was passionate about. We made significant progress in this space, but there is still work to improve the process.
Transferring the data through the CriNITA stages
Several key data transfer stages for CriNITA required, next slide
Pipe Attribute and Inspection data Review
Condition Assessment stages

## Slide 13: Transferring the data through the CriNITA stages
1. Contractor Upload Data
2. Completion Check
3. Quality Assurance
5. Data Outputs
4. Condition Assessment
Notes: Here are the 5 main CriNITA stages

## Slide 14: CriNITA DATA Flow
Notes: Main Overview Flow Diagram
Here are the 5 main CriNITA stages with a more detailed CriNITA data flow. As mentioned there has been a lot of work that has gone on at the beginning to ensure this process can work.
We have identified what is required for the workflow regarding asset fields.
Looking at each section specifically:
Contractor Uploads
  Each party’s representative was provided secure unique access to the platform to perform their batch uploading task.
  Each of the Contractor reps was trained on how each batch of inspection data was needing to be prepared
  Including file naming, folder structure, and CSV data summary file preparation.
  Aspect was challenging. We worked with third-party contractors to ensure the right information was being captured and the submission process understood through workshops.
  However, changes in some key contractor staff and due to the absence of an written guide the data submission process had an impact. Improvements can be made to ensure a better flow of information.
  A guidance document will provide greater understanding of the process and ensure consistency and ongoing improvements with the information being captured.
  Inspection Data Capture Software - Repeatable for many different inspection techniques
  The pink boxes identify a task completion and a transfer of the task to a new user
  Inspection Batch Data is uploaded to the cloud storage

## Slide 15: CriNITA DATA Flow
Notes: Completion Check
  The Contract management engineers were responsible for the completion check.
  I had provided them the training and support to know what to check in each of the batches, both from a data and an inspection data perspective.
  Batch processed through to the ProjectMax Quality Assurance phase
PML QA process provided a deeper dive into the quality this ensured:
CCTV Coding and operator data were audited
The other inspection techniques had a pre-assessment batch review
The right pipe asset IDs and inspection data fields were identified and recorded.
Functionality was enabled to allow batches to be rejected, corrected and resubmitted in both the Completion Check and QA phases.
The assessment process includes several stages:
Comparing pipe attribute and inspection data, where possible confirming any attribute updates.
Preliminary Assessment on inspection data
Internal review and finalizing of the health assessments
Data Outputs provided to Wellington Water including
  Quality Inspection Data
  Verified and updated Pipe Attributes
  Condition Assessed pipe assets
This process can be refined to ensure it can work start to finish more efficiently, be more repeatable and overall be scalable. It enables this workflow to work.

## Slide 16: Reporting & Analytics
  Scope reporting
  Inspection progress
  What is the status of the assessment – what needs to happen next?
  Output reporting – making sense of all this data.
Notes: CriNITA has enabled us to report on and carry out analytics on the data including:
  Scope reporting – what are we trying to cover
  Inspection progress – how much have we done?
  What is the status of the assessment – what needs to happen next?
  Output reporting – making sense of all this data.
  (nb pick one of these for another slide)

## Slide 17: Reporting & Analytics
Notes: CriNITA has enabled us to report on and carry out analytics on the data including:
  Scope reporting – what are we trying to cover
  Inspection progress – how much have we done?
  What is the status of the assessment – what needs to happen next?
  Output reporting – making sense of all this data.
  (nb pick one of these for another slide)

## Slide 18: Summary of CriNITA Data Metrics

## Slide 19: Development Opportunities
CriNITA has been developed for the largest and most varied inspection programme ever undertaken in NZ
CriNITA can be improved to help Wellington Water and other entities charged with similar programmes, improvements include:
  Expanding capacity, scalability and repeatability
  Increasing the applicability to additional inspection techniques
  Setting up two-way data integration
  Improving the ‘assessment’ and ‘contractor uploading’ user experiences
Documenting the workflow for data submissions
Notwithstanding the CriNITA platform does provide a robust and proven platform to work from
Notes: CriNITA has been developed for the largest inspection programme ever done
It was able to be fully operational in a short period of time.
The initial size of solution was based on a finite project VHCA scope.
The future use requires
Expanding capacity
Increasing the applicability to additional pipe asset classes and inspection techniques
Setting up two way data integration between Wellington Water’s data and CriNITA.
Improving the user experiences in these two sections of CriNITA will provide significant efficiency improvements
Documenting the workflow for data submissions
Notwithstanding the CriNITA platform does provide a robust and proven platform to work from

## Slide 20: Conclusions
  Wellington Water needed an accurate tool to manage their VHCA programme – CriNITA provided this
  Many external parties had direct access to the system to input data into it. This couldn’t be done by floppy disk.
  Using proven IT architecture, the system had the ability to cope with the storage and processing of the mountain of inspection data which was secure.
  Wellington Water completed their VHCA programme within the deadline set for them under the stimulus funding
Notes:   Wellington Water needed an accurate tool to manage their VHCA programme – CriNITA provided this
  Many external parties had direct access to the system to input data into it and extract data from it. This couldn’t be done by floppy disk.
  Using proven IT architecture, the system had the ability to cope with a mountain of data which was secure.
  This was largely due to the CriNITA data management platform.
  As a result of the work gone on to develop the CriNITA platform, Microsoft have reached out to my IT team and shown interest in featuring it as a case study they promote!

## Slide 21: Acknowledgements and Thanks
  John Scott, Rob Blakemore and Aidan Crimp and the many people in Wellington Water that were involved in the project and made it possible.
  To the wider Project team including GHD (Contract Managers) and the Contractors
    Intergroup
    Asset Life Alliance
    Hydrotech
  Chris De Silva and his team for providing software development expertise
  Finally, to the ProjectMax team, appreciate the support and assistance on this challenging project.
Notes:   Wellington Water needed an accurate tool to manage their VHCA programme – CriNITA provided this
  Many external parties had direct access to the system to input data into it and extract data from it. This couldn’t be done by floppy disk.
  Using proven IT architecture, the system had the ability to cope with a mountain of data which was secure.
  This was largely due to the CriNITA data management platform.
  As a result of the work gone on to develop the CriNITA platform, Microsoft have reached out to my IT team and shown interest in featuring it as a case study they promote!